This is a DRAFT scratch document, details can be copied out of this as the planning progresses.

Note that the project scope does not specify which organization is providing resources.  It’s assumed the client will include their staff in the project team, but for budgeting purposes we will account for … mostly offshore cost estimation.  Some of the Onco staff may need NF backfills.

# Staffing

|  | Phase 1 Foundations Nov-Dec | Phase 2 MVP Jan-May | Phase 3 Hardening Jun-Aug | Phase 4 First Clients Sep-Oct | Phase 5 Matis Clients Nov-Mar |
| --- | --- | --- | --- | --- | --- |
| Product |  |  |  |  |  |
| Product Manager | 1 | 1 | 1 | 1 | 1 |
| Project Manager | 1 | 1 | 1 | 1 | 1 |
| Scrum Master |  |  |  |  |  |
| Business Analyst | 1 | 1 | 1 | 1 | 1 |
| Design |  |  |  |  |  |
| Sr. Researcher | 1 | 1 |  |  |  |
| Sr. Designer | 1 | 1 | 1 | 1 | 1 |
| Technology |  |  |  |  |  |
| Engineering Manager | 1 | 1 | 1 | 1 | 1 |
| Architect | 1 | 1 | 1 | 1 | 1 |
| Lead (Full Stack) | 1 | 2 | 2 | 2 | 2 |
| Sr. Back-End .Net | 2 | 3 | 3 | 3 | 3 |
| Sr. Front-End (React) | 2 | 3 | 3 | 2 | 2 |
| Rules Eng. Eng. | 1 | 1 | 1 | 1 | 1 |
| Configuration Tech | 0 | 1 | 2 | 2 | 3 |
| SRE | 1 | 1 | 1 | 1 | 1 |
| Data |  |  |  |  |  |
| Data Manager | 1 | 1 | 1 | 1 | 1 |
| Databricks Dev | 2 | 3 | 3 | 3 | 3 |
| QA |  |  |  |  |  |
| QA Manager/Lead | 1 | 1 | 1 | 1 | 1 |
| Sr. AQA | 2 | 2 | 2 | 2 | 2 |
| Manual QA | 0 | 1 | 2 | 2 | 2 |
| SME - Onco |  |  |  |  |  |
| Clinical |  |  |  |  |  |
| Pharma |  |  |  |  |  |
| CRS |  |  |  |  |  |
| Training/Compliance |  |  |  |  |  |
| Advisory |  |  |  |  |  |
| CPTO Advisor |  |  |  |  |  |
| Architect/Dev |  |  |  |  |  |
| UX Projects |  |  |  |  |  |
| Data Specialist |  |  |  |  |  |
| Provider SME |  |  |  |  |  |